CSE 310 – Applied Programming

Module Plan

Name: Cody Smith

Date: 1/6/2026

Module # (1-3): 1

- Identify which module you have selected to work on.  Place an “X” in front of your selected module.

Cloud Databases

Data Analysis

Game Framework

GIS Mapping

Mobile App

Networking

SQL Relational Databases

Web Apps

Language – C++

Language – Java

Language – Kotlin

Language – R

Language – Erlang

X  Language – JavaScript

Language – C#

Language - TypeScript

Language – Rust

- At a high level, describe the software you plan to create that will fulfill the requirements of this module.  Describe how each requirement will be met.  This may change as you learn more about the technology or language you are learning.

I will create an interactive storytelling app solely using JavaScript in VSCode. First I will find a JS library to give users a choice between different themes. Then I will start creating the “map” that user will navigate through until they are at there finale destination.

- Create a detailed schedule using the table below to complete your selected module during this Sprint.  Include the task and duration for each day.  To have a deep learning experience with this module, you are expected to spend at least 10 hours per week (20 hours total) on the module.

|  | First Week of Sprint | Second Week of Sprint |
| --- | --- | --- |
| Monday |  | Debugging. (4 hours) |
| Tuesday | Find a JS library that fits my needs. (1 hour) | Make video with demo and code walk through and publish to YouTube. (2 hour) |
| Wednesday | Work on getting said JS library into my code. (3 hours) | Create readme and submit document. Review code has all the required elements for the rust module. (1 hour) |
| Thursday | Write the “interactive” part of my storytelling. (4 hours) | Final push to GitHub and submit document to canvas. (1 hour) |
| Friday | Finish writing with the necessary portions of the rubric. (4 hours) |  |
| Saturday |  |  |

- Identify at least two risks that you feel will make it difficult to succeed in this module.  Identify an action plan to overcome each of these risks.

I have used Javascript before but I am not an expert at it. In order to use all the items outlined in the rubric I will need to do some research such as for the ES6 and recursion.

It is still pretty unknown to me how to put in a JS library. I think I’ve tried in my past assignments but I was never able to implement it correctly. But that is the first thing I am doing and do it I shall.